## Slide 1: AutoMoto Group 16
Gregory Berkeley & Levi Lentz

## Slide 2: Block Diagram Representation
PID Control
Bike Dynamics
Sensor
R(s)
Θ(s)
D(s)
Controlling Actuator
Certainties | Uncertainties
Modeling Bike Dynamics Response and Gain of Sensor | Gains for PID Control Controlling Actuator Design

## Slide 3: Previous Design

## Slide 4: Advice: Professors, Colleagues, and Professionals
Suggestions of Current Design
  Professor George Mansfield MS Control Systems
    Implementing sand paper and rubber wheel to simplify design.
    Bode Analysis for determining PID values.
  Dr. Matthew Graham Ph.D Control Theory
    Instead, using a horizontal pendulum to shift CG.
    Root-Locus design techniques for PID controller.

## Slide 5: Advice: Professors, Colleagues, and Professionals
Suggestions of Other Designs
  Dr. Key Moon Specializes in Mechatronics
    Using front wheel manipulation as primary control system.
    Extruding a rod from the frame with training wheels for mechanical safety.
  Steve McFadden and Others ME Students
    Implementing a gyroscope to achieve stability.
      A robust design but would require a lot of power/torque
  Gunnar Ristroph IJK Controls
    Also suggested front wheel manipulation.
    Suggested types of sensors and software recommendations (AVR Studio)
  John Berkeley PE Otte-Berkeley Group
    Also suggested front wheel manipulation.
  Dr. Morteza Mehrabadi Ph.D Mechanical Engineering
    Listen to Dr. Moon

## Slide 6: Fail Early, Fail Often
Abandoning the pendulum design
  Problems include
    Reaction forces
    Control opposite of theory
    Response time
  Instead focusing on other designs, primarily:
    Only front wheel manipulation
    Gyroscope

## Slide 7: Revised Goals for Semester
Determine CG
  Rig to suspend bike
  Intersecting line method
Guess and Check
  Dynamics of machine are not well defined
  Determine if controller redesign is necessary
    Faster response time

## Slide 8: Next Week
Finalized design
  Decision on Gyroscope design
  Rework electronic to get it to turn on
  Examine current state of data logging

## Slide 9: Questions?